## Slide 1
Job Order Contracting
2016 & Beyond!
Best Management Practices
Moderator: Peter Cholakis, CJE Board Member
Presenters: Charlie Bowers, LEED AP - National Secretary, the Center for Job Order Contracting Excellence
Jacob Kashiwagi, PhD, - Program Manager/Lecturer, Performance Based Studies Research Group, School of Sustainable Engineering and the Built Environment, Ira A. Fulton Schools of Engineering, Arizona State University

## Slide 2: Outline
Definition of JOC
JOC Best Management Practice Areas
Defining Characteristics of a JOC Program
Experience, Capability, and Technology Requirements
Roles – Owners, Contractors, Subcontractors, Oversight Groups, COOPs, Service Providers
Performance Metrics
Lessons Learned
ASU 2015 National JOC Research Study

## Slide 3: JOC Definition
Job Order Contracting, JOC: A competitively bid, fixed price, multi-year construction contract based on pre-established unit prices via a construction unit price book/catalog with a multiplier or coefficient applied to the unit prices. Most established unit price books have a local city cost index. The contract is an IDIQ or indefinite quantity contract for on-call construction services.
A LEAN, collaborative, construction project delivery method using an Indefinite Delivery, Indefinite Quantity (IDIQ) contract for a specified period of time.
JOC is a form of Alternative Project Delivery Method and Integrated Project Delivery Method.

## Slide 4: Defining Characteristics of a JOC Program
Collaboration Among Participants – Transparency, Mutual Respect
Shared Risk/Reward
Unit Price Book
Long Term Relationship (3-5 years)
Service Orientation
More Dollars Allocated to Construction
Fewer Change Orders and/or Legal Disputes
Shorter Project Delivery Timelines

## Slide 5: JOC – Best Management Practice Areas
Job Order Contracting involves competency in several Practice Areas:
Setting Up a JOC Program
Managing a JOC Program
Use of a Unit Price Book (UPB), also called a Unit Price Guide (UPG)
Supporting Technology
Ongoing Education and Continuous Improvement
Compliance with Laws and Regulations

## Slide 6: Setting Up JOC Program
Organizational Buy-in
Goals
Resources
Template / Sample RFI’s, RFP’s
What’s Your Market?
  Federal Government (FAR, DFARS, AFARS…), County, State, Local Government,
  Education, Healthcare, Transportation (Airports, Mass Transit, Highway)…

## Slide 7: Managing a JOC Program
Internal
COOP
Outsourcing

## Slide 8: Experience, Capability, & Technology Requirements
Collaborative, On-demand Work Ethic
Line item cost estimating and estimate review
Supporting technology – Key to consistent deployment, efficiency, and monitoring - Estimates, Estimate Comparisons, Unit Price Book, Reporting, Information Reuse/Updating
Training – Owners and Contractors, Introductory, Advanced, Program Specific

## Slide 9: Supporting Technology - Demonstration

## Slide 10: Roles and Responsibilities
JOC Participants – Owners (Procurement/Contracting, Engineering/DPW, Oversight Groups), Contractors, Subcontractors, COOPs, Consultants, Outsourcing Providers.
Assure quality, on-time, on-budget procurement, delivery of numerous renovation, repair, sustainability, and minor new construction projects.
Compliance with JOC Contract and applicable Regulations.
Monitor and report on JOC Program Key Performance Indicators

## Slide 11: Key Performance Metrics
Projects Completed
Projects Completed On-Time / On-Budget
Change Orders
Facility User Satisfaction – Responsiveness / Project Delivery Time / Quality /
Dollars spent on Construction vs. Procurement
Average Project Value

## Slide 12: Lessons Learned
One size does NOT fit all
Accuracy in volume expectations are important to all parties
Expectations by all parties are a cut above other delivery methods
All Owners and Contractors are NOT suited for JOC
LEAN business management practices are fundamental
Technology beyond spreadsheets is needed (transparency, productivity, cost effective deployment)

## Slide 13: ASU National JOC Study – Research Overview
PBSRG
GLOBAL
Jacob Kashiwagi, PhD
Dean Kashiwagi, PhD, P.E., Fulbright Scholar
Research Director
Performance Based Studies Research Group
Pbsrg.com

## Slide 14: Research Results of Construction Performance [22 years, 1700 tests, six countries]
Biggest source of risk is the client’s decision making and procurement functions
Dutch $1B infrastructure test showed client was responsible for 90% of all project cost and time deviation
Minimization of client’s management, direction and control [MDC] of expert vendors will save from 5 – 50% of the client’s costs
JOC is a “low hanging fruit” mechanism to increase value and decrease cost and time
PBSRG
GLOBAL

## Slide 15: Research Objectives
Measure the economic and performance impact of Job Order Contracting (JOC).
Compare the performance of JOC to other delivery methods (DBB, DB, CM@R, etc.)
Identify how JOC provides value to owners/buyers.
Evaluate and define best practices when utilizing JOC.

## Slide 16: Methodology
Form a JOC focus group with industry stakeholders.
Survey JOC owners and contractors.
Analyze results of the survey
PBSRG
GLOBAL

## Slide 17: Data Collected
Previously published Literature on JOC
JOC project performance information (time, cost, quality, customer satisfaction).
Intangible benefits of using JOC.
Comparison of JOC performance to other delivery methods.
JOC best practices (common issues, lessons learned, requirements for a successful JOC)
PBSRG
GLOBAL

## Slide 18: Research Scope
17 industry stakeholders
200 organizations contacted
58 owners surveyed
13 contractors surveyed
Projects delivering $5B construction surveyed
3,000 data points collected
PBSRG
GLOBAL

## Slide 19: Client Participants in the Study
Chart: Client Type
| University | State, County, City | Federal Government | K12 Education | Private
Count: | 13 | 24 | 3 | 3 | 2
(11)
(24)
(3)
(3)
(2)

## Slide 20: Final Report
Release date: January 19, 2016
The study is still open to any owners that would like to participate.
How to find out more:
  Attend Best Value Conference - Jan 18 - 22, 2016
  Contact PBSRG
    Jacob Kashiwagi – jacob.kashiwagi@asu.edu
PBSRG
GLOBAL

## Slide 21: CJE – Contact Information
info@jocexcellence.org

## Slide 22
Planning
Participants
Goals
Contract
Value/Term
SOW
UPB / Tech
Bid/Selection
Marketing
Criteria
Resources
Execution
Task Orders
Internal Estimates
Reporting
Audits